## Slide 1: minf16 PUF Information system
Nguyen Huu Minh Huy
Vo Hoang Dat
Ngo Thi Thu Trang
Pham Phu Quoc

## Slide 2: Project Organization Chart
Huy NGUYEN
Ho Chi Minh, Vietnam
nguyenminhhuy@gmail.com
Dat VO
Ho Chi Minh, Vietnam
denislour@gmail.com
Trang NGO
Ho Chi Minh, Vietnam
anna.ngo13@gmail.com
Quoc PHAM
Ho Chi Minh, Vietnam
quocpp@hotmail.com
Fabien BALDACCI
Bordeaux, France
fabien.baldacci@u-bordeaux.fr
Ho Chi Minh, Vietnam
Bordeaux, France

## Slide 3: Project Approach
PUF
Information System
Project Implementation approach
Adapting to OpenEduCat if possible
Only customizing OpenEduCat to fit requirements

## Slide 4: Product Overview
Core
Admission
Assignment
Attendance
Fees
Health
Timetable
Library
Classroom
Exam
Facility
Parent
Security
Multi-lingual
Website
Communication
Database
Internal Users
Channels
External Users
Integration
Customized and implemented version of OpenEduCat
PUF
Information System

## Slide 5: Project Methodology
Inception
Prepare
Build
Release
Test
Deploy
Sprints

## Slide 6: Project Planning
16-Mar | 23-Mar | 30-Mar | 6-Apr | 13-Apr | 20-Apr | 27-Apr | 4-May | 11-May | 18-May | 25-May | 1-Jun | 8-Jun | 15-Jun | 22-Jun | 29-Jun
Inception
Sprint 1
Sprint 2
Sprint 3
Sprint 4
Sprint 5